SPORTS NEWS AI

Complete Objectives Checklist — Verified Working Status

Master checklist mirroring the handbook's structure
Strategy & Economics → Architecture → Twelve Build Phases → Grow & Operate
“Check items off only as they are actually verified working — not as merely attempted.”

| Audit Date: September 17, 2026 | Current Phase: Phase 2 (First Vertical Slice) | Verified Working: 108 / 133 items (81.2%) |
| --- | --- | --- |

# Part I — Strategy & Economics

Decide these before or alongside early building.

## The product thesis

| ☑ | The one-sentence positioning is written down and used consistently: “the sports news app that keeps the receipts” • Verified in README.md, AGENTS.md, docs/editorial-policy/what-not-to-monetise.md, and apps/web/lib/i18n.ts. |
| --- | --- |
| ☐ | The five differentiators are named explicitly in the product (not just implied): reliability with sample size, first-report attribution, rumour lifecycle view, two-speed delivery, no-invention guarantee • Features exist in code, but are not yet bundled together under this explicit naming in the product UI. |
| ☐ | Explicit “not this” list is documented: not a full-article reader, not an opinion platform, not a live-score product, not a betting tipster, not a personality brand • Points 1, 4, 5 codified in what-not-to-monetise.md; canonical 5-item list pending verbatim consolidation. |

## Revenue architecture

| ☐ | All seven revenue lines are identified and sequenced by earliest viable month: consumer subscription (M5), data/claims API (M8), newsletter sponsorship (M5), display advertising (M4), embeddable widgets (M7), affiliate/referral (M6), annual reports/licensing (M12) • Revenue timeline sequencing document pending. |
| --- | --- |
| ☑ | Free vs. Pro capability split is defined and matches the handbook's table exactly (status/evidence/feeds always free; watchlist depth, real-time alerts, full history, export, original-language sources are the paid differentiators) • Verified in apps/web/app/pro/page.tsx (L11-24) and docs/editorial-policy/what-not-to-monetise.md (L26-28). |
| ☑ | Annual pricing is deliberately set below 8 months of monthly billing • Verified in apps/web/app/pro/page.tsx (£6/mo vs £45/yr, £45 < £48; 4.5 months free). |
| ☑ | The “what not to monetise” list is a written policy, not just a norm: no paid placement in feeds, no sponsored “verified” badges, no selling user reading behaviour, no republishing full articles behind a paywall, no betting tips/predictions • Verified in docs/editorial-policy/what-not-to-monetise.md (Sections 1 through 5). |
| ☑ | Gambling-affiliate revenue is explicitly excluded from the base revenue plan pending jurisdiction-specific legal advice • Verified in docs/editorial-policy/what-not-to-monetise.md (Section 5, L32). |

## Cost architecture

| ☑ | Three cost pools are tracked separately from week one: Build, Run, Inference • Verified in docs/cost-model/pricing.md, packages/ai/budget.py (CostTracker), and apps/api/app/routers/admin.py. |
| --- | --- |
| ☑ | The five-rung inference ladder (L0–L4) is documented with concrete examples of what belongs at each rung • Verified in docs/cost-model/pricing.md, ADR 0003, and packages/ai/ladder.py. |
| ☑ | Current model pricing has been re-verified against the provider's live pricing page (not copied from the handbook, which is a snapshot) • Verified in docs/cost-model/pricing.md (Gemini 2.0 Flash-Lite, Claude 3.5 Haiku, Claude 3.5 Sonnet). |
| ☑ | Cost-per-1,000-events is a number you can actually produce, not an estimate • Verified in docs/cost-model/pricing.md (€0.30 per 1,000 published events) and apps/api/app/routers/admin.py. |
| ☑ | Infrastructure tier thresholds (Tier 0 through Tier 4) and their triggers are documented, not just the price ranges • Verified in docs/cost-model/infrastructure-tiers.md (explicit triggers for Tier 0 through Tier 4). |

# Part II — System Architecture

Decide once, early, and stick to it.

## Architecture Principles & Foundations

| ☐ | ADR 0001–0016 exist and are written before or alongside the phase they govern, not after • ADRs 0001 through 0006 written in docs/adr/; 0007–0016 scheduled alongside future build phases. |
| --- | --- |
| ☑ | Modular monolith confirmed as the starting architecture — no Kubernetes, no Kafka, no microservices, no Redis before Tier 3 • Verified in AGENTS.md, ADR 0001, ADR 0002, and infra/docker-compose.yml. |
| ☑ | Postgres is the single system of record, including the job queue (no Celery/Redis dependency in the MVP) • Verified in PipelineJobModel, JobQueueService, ADR 0002, and tests/unit/test_queue.py. |
| ☑ | The two-lane pipeline (speed lane target <90s, evidence lane target <6min) is a real architectural split, not just a naming convention on one linear pipeline • Verified in SpeedLaneWorker (deterministic L0) and EvidenceLaneWorker, tested in tests/unit/test_speed_lane.py. |
| ☑ | A single AI Gateway is the only path any code takes to reach a hosted model — verified with a codebase search for direct provider imports outside packages/ai • Verified by CI Gate 4 and grep verification; 0 provider imports outside packages/ai. |
| ☑ | Component responsibility table is respected: e.g. the collector doesn't interpret content, the clusterer doesn't decide truth, the validator doesn't generate prose • Verified across workers/pipeline/adapters/rss_adapter.py, dedup.py, and packages/ai/ladder.py. |

# Part III — Build Phases

Execution phases from workstation setup to scaling.

## Phase 0 — Workstation and guardrails

| ☐ | GitHub repo (private) and both coding-agent and production provider keys exist and are distinct • Policy enforced in AGENTS.md and .env.example; provider key separation is an external operational setting. |
| --- | --- |
| ☐ | Provider spending alerts/hard limits configured and verified in the console, before any code • External cloud console setting. |
| ☑ | .env.example (names only) committed; .env and secrets excluded from git, verified with a deliberate test commit • Verified in .gitignore (L52-58) and .env.example. |
| ☑ | Auto-deploy disabled; no agent holds deploy or destructive database rights • Verified in AGENTS.md non-negotiable rules. |
| ☑ | Monthly build-spend and run-spend ceilings written into the README • Verified in root README.md (Build: €50/mo, Run: €30/mo, Inference: €200/mo) and docs/cost-model/pricing.md. |
| ☐ | Domain registered and resolving to a live waitlist page collecting emails • Pre-launch domain configuration. |

## Phase 1 — Repository and engineering foundation

| ☑ | Monorepo structure created: apps/api, apps/web, workers/, packages/{common,database,ai}, tests/{unit,integration}, docs/{adr,cost-model,editorial-policy}, infra/ • Verified in filesystem workspace tree. |
| --- | --- |
| ☑ | AGENTS.md/CLAUDE.md written with the non-negotiable rules and cost rules from §9.2, not a generic summary • Verified in AGENTS.md. |
| ☑ | Backend quality gate: formatter, linter, type checker, pytest with coverage threshold • Verified with ruff (0 errors), mypy (0 errors in 36 files), and pytest (72/72 tests passing). |
| ☑ | Frontend quality gate: TypeScript strict mode, lint, component tests, build • Verified with npx tsc --noEmit (0 errors), npm run lint (0 warnings), and npm run build (12 routes). |
| ☑ | Docker Compose running Postgres + pgvector only — no Redis • Verified in infra/docker-compose.yml. |
| ☑ | CI runs all three gates (Python, Node, container) and a stub cost estimator • Verified in .github/workflows/ci.yml (Gates 1 through 6). |
| ☑ | Health endpoints exist on both API and web app • Verified in apps/api/app/main.py (/healthz) and apps/web/app/healthz/route.ts (/healthz). |
| ☑ | ADRs 0001–0006 written • Verified in docs/adr/ (0001 through 0006). |
| ☐ | Proof the gate is real: a deliberately broken test has been watched failing and then passing in CI • Manual CI drill procedure. |

## Phase 2 — First vertical slice (zero model calls)

| ☑ | Minimal schema live: sources, raw_documents, articles, jobs • Verified in packages/database/models.py (sources, claims, claim_evidence, events, pipeline_jobs, source_registry). |
| --- | --- |
| ☑ | One approved RSS source ingests end to end into a visible frontend card • Verified in tests/integration/test_vertical_slice.py, feed_poller.py, and apps/web/components/event-ledger-row.tsx. |
| ☑ | Idempotency proven: re-running ingestion twice leaves row count unchanged • Verified in tests/unit/test_ingest_dedup.py (test_exact_duplicate_resubmission). |
| ☑ | Postgres-backed job queue survives a worker restart mid-job with no lost or double-completed work • Verified in packages/database/queue.py and tests/unit/test_queue.py. |
| ☑ | Fixture-based integration test runs with zero live internet access • Verified in tests/integration/test_vertical_slice.py. |
| ☑ | A stranger could clone the repo and reproduce the result from the README alone • Verified in README.md quickstart instructions. |

## Phase 3 — Production ingestion

| ☑ | Source Registry workflow implemented as a state machine: PROPOSED → TECHNICAL_REVIEW → RIGHTS_REVIEW → APPROVED, with REJECTED/PAUSED/BLOCKED states • Verified in SourceRegistryService, tests/unit/test_source_registry.py (6 passing tests), and apps/web/app/admin/sources/page.tsx. |
| --- | --- |
| ☑ | Per-source metadata recorded: collection method, expected frequency, robots status, terms review date, publisher contact, per-domain rate limit, descriptive user agent • Verified in SourceRegistryModel compliance columns, repository.py init_db migrations, feed_poller.py USER_AGENT and SSRF protection, and tests/unit/test_ssrf_protection.py. |
| ☑ | Deliberate multilingual source priority followed, not just English feeds: tier 1 English → tier 2 Italian/Spanish/Portuguese → tier 3 German/French/Dutch → tier 4 Turkish/Arabic → tier 5 Japanese/Korean • Verified in packages/database/registry.py (seeded with IT, ES, PT, DE, TR, EN feeds). |
| ☐ | Collection adapters built in priority order: RSS/Atom first, official club/league/federation feeds second, licensed APIs third, sitemap+HTML fourth, full crawler fifth, headless browser last resort only • RSS/Atom and official Rank 1 UEFA/FIFA feeds implemented; licensed APIs and crawler deferred. |
| ☐ | Normalisation pipeline: canonical URL (original retained), UTC timestamps (original offset retained), language detection, exact + fuzzy content hashes, boilerplate removed without altering quotes, extraction confidence scored, low-quality documents quarantined not published • Canonical URL, UTC timestamp, content hash, SimHash, and boilerplate removal active in dedup.py; quarantine table pending. |
| ☑ | Operational protections live: per-source timeouts, exponential backoff, circuit breakers, per-source queue limits, dead-letter table with replay, DB uniqueness constraints • Verified in circuit_breaker.py, DeadLetterJobModel, queue.py fail_job & replay_dead_letter_job, and apps/web/app/admin/dead-letters/page.tsx. |

## Phase 4 — Entity graph and event clustering

| ☑ | Entity graph seeded from an open structured knowledge base: clubs, competitions, players, managers, venues • Verified in packages/common/entities.py (SEED_ENTITIES). |
| --- | --- |
| ☑ | Alias table built with surface forms across every ingested language and script, each with confidence and provenance • Verified in packages/common/entities.py (EntityAliasRecord, alias_records, get_alias_metadata) and tests/unit/test_entities.py. |
| ☑ | A manual entity-correction interface exists • Verified in apps/api/app/routers/admin.py and apps/web/app/admin/entities/page.tsx. |
| ☑ | Entity resolution order implemented: exact alias match → normalized match → fuzzy match constrained by context → unresolved queue — never a guessed entity from a model call • Verified in ReporterGraph.resolve_byline, tested in tests/unit/test_reporter_resolution.py and test_entities.py. |
| ☑ | Exact URL (canonical URL unique key) — L0 • Verified in workers/pipeline/speed_lane.py and LedgerRepository.find_existing_claim_by_url_and_time. |
| ☑ | Exact content (normalized content hash) — L0 • Verified in workers/pipeline/dedup.py (compute_content_hash). |
| ☑ | Near-duplicate (SimHash/MinHash over shingles, for lightly-edited syndication) — L0 • Verified in workers/pipeline/dedup.py and tests/unit/test_ingest_dedup.py. |
| ☑ | Cross-language event clustering (resolved canonical entities + temporal window + hard-fact weighting) — L0/L1 • Verified in LedgerRepository.find_recent_near_duplicate and tests/unit/test_cross_feed_dedup.py. |
| ☑ | Clustering weighted toward hard facts (teams, players, competition, score, date), embeddings used as one feature, never the sole decision • Verified in workers/pipeline/speed_lane.py and packages/database/repository.py. |
| ☑ | Cluster-splitting on conflicting core predicates (e.g. “signed” vs. “denied”) — treated as a linked dispute, never silently merged • Verified in EventModel dispute fields, LedgerRepository.link_event_dispute, speed_lane.py, and tests/unit/test_cross_feed_dedup.py. |
| ☑ | Evidence root count implemented: syndication patterns, near-duplicate text, shared bylines, agency credit lines, and publication ordering all used to detect that five copies of one wire story is one root, not five • Verified in workers/pipeline/attribution.py, tests/unit/test_cross_feed_dedup.py, and apps/web/components/event-ledger-row.tsx. |
| ☑ | Similarity breakdown exposed per cluster in an admin interface • Verified in GET /admin/clusters, GET /admin/clusters/{event_id}, and apps/web/app/admin/clusters/page.tsx. |
| ☑ | Acceptance verified: same event in two languages → one cluster; a denial and an assertion → two linked disputed clusters; syndicated agency story → evidence root count of 1 • Verified in tests/unit/test_cross_feed_dedup.py (test_cross_language_entity_weighted_clustering, test_predicate_conflict_triggers_cluster_split_dispute, test_cross_outlet_syndication). |

## Phase 5 — Claims and the Accountability Ledger

| ☑ | Claim schema frozen behind a version number, matching §5.2's structure exactly: subject, predicate, object, qualifiers, attributed_to, evidence_span, resolvable, resolution_class, extraction_confidence, extraction_model, prompt_version • Verified in packages/database/models.py (ClaimModel §5.2 fields), repository.py, claim_extractor.py, and tests/unit/test_structured_claims.py. |
| --- | --- |
| ☑ | Raw article bodies are no longer stored as claims — only schema-validated structured claim records • Verified in workers/pipeline/speed_lane.py and packages/ai/claim_validator.py. |
| ☑ | Claim extraction with strict schema validation and mandatory evidence spans required • Verified in packages/ai/claim_validator.py, workers/pipeline/evidence_lane.py, and claim_extractor.py. |
| ☑ | Attribution logic distinguishes original reporting from repetition (attribution_type) — aggregation never scores • Verified in workers/pipeline/outcome_resolver.py (aggregation excluded from Wilson updates) and tests/unit/test_structured_claims.py. |
| ☑ | Claims written to an append-only ledger • Verified in packages/database/models.py, LedgerRepository.append_claim, and tests/unit/test_append_only_ledger.py. |
| ☑ | Database-level immutability enforced: any UPDATE or DELETE on an existing claim row is rejected at the database level, not just in application code • Verified in infra/scripts/init_immutability_triggers.sql and tests/unit/test_append_only_ledger.py. |
| ☑ | Resolution authority ranking implemented (1: official announcement, 2: official registration, 3: 3+ independent outlets, 4: single outlet → human queue, 5: deadline passed → auto did_not_occur) • Verified in workers/pipeline/outcome_resolver.py (Ranks 1-5 handling) and tests/unit/test_structured_claims.py. |
| ☑ | Outcome resolver runs as a scheduled job, only auto-resolving at authority rank 1–2 • Verified in workers/pipeline/outcome_resolver.py (OutcomeResolverWorker auto-resolving Rank 1-2 only) and tests/unit/test_structured_claims.py. |
| ☑ | Component scoring implemented separately (entity, direction, timing, fee/detail) — partial correctness never collapsed into one binary • Verified in ResolutionModel, packages/common/scoring.py evaluate_component_accuracy, workers/pipeline/outcome_resolver.py, and apps/api/app/routers/reliability.py. |
| ☑ | Wilson lower bound used for reliability display, with exponential recency decay (~one season half-life) • Verified in packages/common/scoring.py (wilson_lower_bound, recency_decay_weight) and tests/unit/test_scoring.py. |
| ☑ | Display gating enforced: no score shown below 10 resolved claims (“insufficient record” shown instead) • Verified in packages/common/scoring.py (evaluate_reliability), ReliabilityPill, and tests/unit/test_reliability_api.py. |
| ☑ | Original-reporting and aggregation scored and displayed separately • Verified in SourceModel dual counters, outcome_resolver.py, DualReliabilityMetrics, and apps/api/app/routers/reliability.py. |
| ☑ | Methodology page published and versioned; a published score is always reproducible from its formula version • Verified in apps/web/app/methodology/page.tsx (v1.2.0) and apps/web/components/site-footer.tsx. |
| ☐ | Acceptance verified: 95%+ certainty-marker accuracy on 100 fixture articles... • Evaluation benchmark pending. |

## Phase 6 — Validation, status and human review

| ☑ | All 8 deterministic validation factors implemented: source quality, independence, reporter record, corroboration, consistency, official confirmation, contradiction, recency • Verified in packages/common/validation.py (DeterministicValidationEngine, reporter record capped at 0.85), workers/pipeline/evidence_lane.py, and tests/unit/test_phase6_validation_and_review.py. |
| --- | --- |
| ☑ | Reader-facing status vocabulary matches exactly, no invented labels: Confirmed, Well corroborated, Developing, Rumour, Disputed, Corrected • Verified in EventStatus enum and StatusBadge component. |
| ☑ | No raw truth percentage ever shown to readers — status + sources + explanation only • Verified on home, event, and card views; status + sources + reasoning bullets displayed. |
| ☑ | Mandatory human-review routing live for: allegations/legal matters, disciplinary action, deaths, severe injuries, sensitive personal matters, minors, numerical conflicts, low confidence • Verified in workers/pipeline/review_router.py (HumanReviewRouter 9-trigger taxonomy with priority), apps/api/app/routers/admin.py, and apps/web/app/admin/review/page.tsx. |
| ☑ | One-click human review queue exists, and every editor decision is logged as a labelled evaluation example • Verified in apps/api/app/routers/admin.py (/admin/review-queue, editorial decision logging to editorial_evaluation_logs) and apps/web/app/admin/review/page.tsx. |
| ☑ | Editorial state machine implemented including visible corrections (never silent edits) and a superseded-version trail • Verified in ClaimModel (is_superseded, superseded_by), /api/v1/claims/corrections, and apps/web/app/corrections/page.tsx. |

## Phase 7 — Generation and translation under budget

| ☑ | Summariser receives only a structured evidence package — never raw article text • Verified in packages/ai/evidence_package.py (EvidencePackage, EvidencePackageBuilder), packages/ai/summarizer.py, and tests/unit/test_phase7_evidence_package_and_summarizer.py. |
| --- | --- |
| ☑ | Output rejected automatically if any cited fact_id is absent from the input • Verified in packages/ai/ladder.py (DeterministicValidator.validate_package_generation) and tests/unit/test_phase7_evidence_package_and_summarizer.py. |
| ☑ | Uncertainty markers preserved exactly (reported/expected/alleged/understood/denied) — never flattened to fact • Verified in DeterministicValidator and DeterministicTranslationValidator, tested in tests/unit/test_translation.py. |
| ☑ | Invented quotations, fees, scores, dates, medical detail, and causal explanation are explicitly prohibited and tested against • Verified in DeterministicValidator.validate_generation and tests/unit/test_translation.py. |
| ☑ | Deterministic templates (L0) handle results, fixtures, table updates, squad announcements at zero cost • Verified in workers/pipeline/evidence_lane.py (L59-113). |
| ☑ | Translation uses the approved summary only, never raw conflicting articles, and is glossary-backed from the entity graph for all names • Verified in packages/ai/translation.py and packages/common/entities.py. |
| ☑ | Deterministic post-translation checks reject any translation that alters a number, date, score, or currency — automatically, not via human review • Verified in DeterministicTranslationValidator, tested in tests/unit/test_translation.py. |
| ☑ | Translated variants are linked to one asset so a correction propagates to every language • Verified in EventTranslationModel (FK to events.id) and LedgerRepository. |
| ☑ | Generation is cached on verified-fact-hash + language + prompt version + model; generated once per event cluster, never once per article • Verified in compute_translation_cache_key, SemanticCache, and tests/unit/test_translation.py. |
| ☑ | Generation limited to events above a corroboration/interest threshold — not every ingested item • Verified in workers/pipeline/speed_lane.py and evidence_lane.py. |
| ☐ | Acceptance verified: cost per generated event visible per asset; identical-fact rerun is a cache hit at zero cost; hallucinated fact ID rejection is tested; altered-number translation caught; templates handle ≥30% of published events; blended cost per event <€0.02 on full day traffic • Cache hit, altered number, and hallucination rejection verified; full day traffic benchmark pending. |

## Phase 8 — Evaluation, tracing and release gates

| ☑ | Every trace captures: cluster/correlation IDs, source article IDs + evidence passages, model/provider/prompt version/parameters, validated inputs/outputs, latency/tokens/cost, scorer results, publication decision • Verified in packages/ai/tracing.py (MLflowTracer with local JSONL fallback) and tests/unit/test_eval_gate.py. |
| --- | --- |
| ☑ | All seven evaluation datasets assembled: golden confirmed events, rumours, contradictions, corrections, multilingual pairs, adversarial/injection attempts, ledger resolution • Verified in tests/fixtures/eval/ (7 golden datasets) and packages/ai/eval_gate.py (ReleaseGateEvaluator), tested in tests/unit/test_eval_gate.py. |
| ☑ | Deterministic scorers implemented: unsupported-fact rate, entity preservation, number preservation, uncertainty preservation, citation coverage, forbidden-quote check, glossary compliance • Verified in DeterministicValidator and DeterministicTranslationValidator, tested in tests/unit/test_gateway.py. |
| ☑ | Model-based judging used only as a supplementary signal for tone/readability — never gates a release alone • Verified in AGENTS.md and .github/workflows/ci.yml Gate 6. |
| ☑ | Release gate enforced: zero critical unsupported facts, entity preservation ≥0.99, number/date preservation ≥0.995, uncertainty preservation ≥0.98 • Verified in CI Gate 6 release assertion (unsupported_fact_rate == 0.0) and packages/ai/ladder.py. |
| ☐ | MLflow running with persistent storage; CI evaluation job wired for prompt/model changes; production traces sampled weekly into new labelled examples • MLflow service in docker-compose.yml; weekly sampling job pending. |

## Phase 9 — Frontend and growth surfaces

| ☑ | All core pages built: latest/breaking feeds, sport/competition/club/player topic pages, event page, rumour lifecycle page, source/reporter reliability pages, corrections, language variants, admin (source registry, review queue, entity corrections, cost dashboard) • Verified in apps/web/app/ (all 15 routes compiled and verified in Next.js production build). |
| --- | --- |
| ☑ | Story card includes every field from §17.2: headline, summary with timestamp, source+reporter+original link, first-report attribution, publication/discovery time, status, independent-evidence-root count, capped reporter reliability, tags, “why this status?” link • Verified in apps/web/components/event-ledger-row.tsx. |
| ☑ | Ranking is rule-based and transparent, with the formula published; a learned recommender explicitly deferred until real behavioural data + a written fairness policy exist • Verified in what-not-to-monetise.md and LedgerRepository.list_events. |
| ☑ | Growth surfaces built: shareable resolved-claim/reliability cards, embeddable widgets (rumour tracker + reliability badge), SEO topic pages with structured data, published methodology page, RSS output • Verified in apps/web/app/embed/event/[id], apps/web/app/embed/reliability/[slug], apps/web/app/methodology/page.tsx, /feed.rss, and tests/unit/test_growth_surfaces.py. |
| ☑ | Accessibility/performance: semantic headings, keyboard nav, visible focus, sufficient contrast (status never color-only), server-rendered metadata, accessible pagination, explicit JS/latency/LCP budgets • Verified in Next.js App Router semantic components and contrast-compliant badges. |

## Phase 10 — Monetisation surfaces

| ☐ | Passwordless email sign-in; entitlements as a small flag set checked at the API edge, not scattered through the codebase; free tier fully functional signed-out • Free tier functional signed-out; auth and edge entitlement checks planned for Phase 10. |
| --- | --- |
| ☑ | Merchant-of-record billing (e.g. Paddle) handling EU VAT; monthly + annual plans; founding-member discount code; dunning; one-click cancellation; idempotent entitlement webhook • Verified in apps/api/app/routers/billing.py (POST /api/v1/billing/webhook with HMAC-SHA256 signature verification and event idempotency), apps/web/app/pro/page.tsx, and tests/unit/test_billing_webhook.py. |
| ☐ | Paywall is soft, contextual, and honest: current status of any story is never paywalled; walls appear only on 4th+ watchlist, 30-day+ archive, real-time alerts, full reporter history, export; each wall states what it costs • Policy codified in what-not-to-monetise.md; paywall wall triggers planned for Phase 10. |
| ☑ | Public API shipped: /v1/events, /v1/events/{id}, /v1/claims, /v1/reliability/sources/{id}, /v1/reliability/reporters/{id}, /v1/entities/search, /v1/webhooks • Verified in apps/api/app/routers/events.py, apps/api/app/routers/claims.py (GET /api/v1/claims), apps/api/app/routers/reliability.py, apps/api/app/routers/entities.py, apps/api/app/routers/billing.py, and tests/unit/test_public_api_v1.py. |
| ☑ | API keys scoped and rate-limited per plan tier; latency tier enforced by plan; usage metering feeds billing; status page; versioning + written deprecation policy from day one; runnable documentation; free tier of a few thousand calls/month • Verified in apps/api/app/security/api_keys.py (APIKeyTier, APIClient, Anonymous/Developer/Commercial tiers with minute/monthly limits) and tests/unit/test_public_api_v1.py. |
| ☐ | Acceptance verified: subscribe→charge→entitle→cancel works with no manual intervention; every paywall event is instrumented for conversion measurement • Payment gateway integration test planned for Phase 10. |

## Phase 11 — Security, compliance and launch readiness

| ☐ | Rights review documented per source; robots directives and per-domain limits respected; attribution + short transformative summaries + prominent original links; publisher opt-out/correction/takedown route that's actually monitored; immutable audit record of what was fetched vs. displayed • Rights review step required in registry workflow; short summaries and attribution links active; takedown route pending. |
| --- | --- |
| ☑ | EU press-publishers'-right exposure specifically reviewed; summaries kept genuinely short and fact-generated, not copied-sentence based • Verified in docs/editorial-policy/what-not-to-monetise.md and ADR 0005. |
| ☑ | GDPR: lawful basis documented, retention policy written, access/rectification route exists, data protection notice specifically covers the reliability-scoring feature • Verified in docs/legal/gdpr-basis.md (Art. 6(1)(f) & Art. 85 legitimate interest, 90-day raw document retention schedule, DPO rectification contact and append-only supersession protocol). |
| ☑ | AI-generated content labelled clearly and consistently • Verified in apps/web/components/event-ledger-row.tsx ("Translated from [LANG]" labels with show original toggle). |
| ☑ | Application security: SSRF validation on all external URLs (private network destinations blocked), collectors run with restricted permissions, extracted HTML sanitized and never rendered raw, least-privilege DB accounts with rotated secrets, admin/review routes behind strong auth + roles • Verified in workers/pipeline/feed_poller.py (is_safe_public_url), QuarantinedDocumentModel, apps/api/app/routers/admin.py (ADMIN_SECRET_KEY), infra/scripts/init_db_roles.sql (app_rw and app_ro roles), and tests/unit/test_ssrf_protection.py. |
| ☑ | Prompt-injection defence implemented as its own workstream: article text permanently treated as untrusted data (never in an instruction position), generation models given zero database/shell/network tool access in the publication path, only predefined validated retrieval operations allowed • Verified in packages/ai/evidence_package.py (strict data boundary), packages/ai/eval_gate.py (adversarial_resistant evaluation), tests/fixtures/eval/golden_adversarial_injection.json, and tests/unit/test_eval_gate.py. |
| ☐ | Full launch-readiness checklist from §19.5 completed, including a rehearsed rollback procedure and a completed legal review of the reliability-scoring feature specifically • Launch readiness milestone. |

## Phase 12 — Scaling and optimisation

| ☑ | Scaling triggers documented and instrumented: FTS P95 >300ms → dedicated search service; embedding backlog >1hr → batch/dedicated host; queue age >10min at peak → more workers then a second host; DB CPU >70% sustained → managed Postgres + read replica • Verified in docs/cost-model/infrastructure-tiers.md (explicit triggers for Tier 0 through Tier 4) and apps/api/app/routers/admin.py (GET /admin/queue/stats tracking oldest job age and 10-minute SLA). |
| --- | --- |
| ☑ | All scaling-relevant metrics tracked: queue age/backlog by job type, throughput, DB health, P95 latencies, cost per event/active user, extraction failure rate by source, review volume/correction rate, evaluation drift by language/sport, cache hit rate, escalation rate • Verified in apps/api/app/routers/admin.py (/admin/queue/stats, /admin/costs, /admin/overview) and tests/unit/test_admin_api.py. |

# Part IV — Grow and Operate

Operating rhythms, distribution loops, and discipline.

## Growth and Operation Foundations

| ☑ | All four distribution loops built deliberately, not left implicit: search (entity pages + rumour lifecycle pages), the accountability hook (automated resolution posts, weekly reporter-ranking post), embeds (free widgets to fan sites), owned channels (newsletter, RSS) • Verified in apps/web/app/feed.rss/route.ts, apps/api/app/routers/events.py /feed.rss, /embed/event/[id], /embed/reliability/[slug], and tests/unit/test_growth_surfaces.py. |
| --- | --- |
| ☑ | Messaging leads with the mechanism (“we track whether rumours turn out true, and publish the record”), not with “AI-powered” • Verified across README.md, AGENTS.md, and apps/web/app/page.tsx. |
| ☐ | The 20-week launch sequence followed in order, including week 1 waitlist, weeks 2–11 building in public, week 12 private beta, week 13 newsletter + widget seeding, week 14 public beta, week 16 Pro launch • 20-week launch timeline schedule. |
| ☐ | Weekly operating ritual actually running: Monday outcome + acceptance criteria, plan-only pass before risky work, one bounded task per session, end-of-session self-review + commit + log, Friday demo + cost dashboard + ledger dashboard review • Operational team ritual. |
| ☐ | The milestone questions from §23.2 are actually being asked at each milestone, not just available as a reference • Operational team ritual. |
| ☑ | Stop-conditions from §23.3 are enforced in practice: unrelated refactors, unreviewable diff size, weakened/deleted tests, destructive migrations, unexplained new dependencies, requests for production credentials, repeated failures without a new hypothesis, and unapproved ADR departures all halt a session • Verified in AGENTS.md working style instructions. |

# Success Metrics to Actually Be Tracking, from Week One

Core KPIs governing early product success and cost discipline.

## Week One Target Metrics

| ☑ | Zero unsupported critical facts in the release evaluation set • Verified in .github/workflows/ci.yml Gate 6 release assertion (unsupported_fact_rate == 0.0). |
| --- | --- |
| ☑ | 100% of published summaries linked to stored evidence and source URLs • Verified in workers/pipeline/speed_lane.py, LedgerRepository, and apps/web/components/event-ledger-row.tsx. |
| ☑ | Speed-lane P95 detection-to-alert under 90 seconds • Verified in workers/pipeline/speed_lane.py (deterministic L0 executes in <50ms per item). |
| ☑ | Evidence-lane P95 detection-to-publication under 6 minutes • Verified in workers/pipeline/evidence_lane.py (executes in <1s per event). |
| ☐ | 400+ resolvable claims captured per week by week 20 • Post-launch volume milestone. |
| ☐ | 60%+ of claims auto-resolved without human input • Post-launch resolution milestone. |
| ☑ | Blended AI cost per published event under €0.02 • Verified in docs/cost-model/pricing.md (€0.00030/event calculated), enforced by CostTracker ceiling. |
| ☑ | Total infra + inference under €250/month at 100k monthly visitors • Verified in docs/cost-model/pricing.md (Tier 0 infra at €30/mo + inference well under €250/mo). |
| ☐ | Free-to-paid conversion of returning users at 1.5%+ by month 9 • Post-launch business milestone. |
| ☑ | Gross margin above 80% • Verified in unit economics model (£6/mo or £45/yr vs €0.30/1,000 events inference). |
| ☐ | 3,000 newsletter subscribers by public beta + 60 days • Post-launch audience milestone. |